DevOps Assignment 1 -------------------------------------------------------------

Name – Ojaswi Bhardwaj

Roll no.

Reg no. 12319444

GitHub Profile – https://www.github.com/ojaswi1234

Assignment: The "Release Manager" Roleplay

Course: SDLC & DevOps Fundamentals

Project: Smart-Attend Mobile App

1. The Scenario

The Smart-Attend mobile app is being developed for a university startup. The basic idea of the app is pretty simple: attendance gets marked automatically when a student enters the classroom area using geo-fencing.

But in the middle of development, the Dean adds a new requirement. Now the app must also include Biometric (Face ID) verification so that students cannot mark proxy attendance for someone else.

As the Junior Project Manager, this creates a problem, because the team now has to adjust the plan, the features, and probably even some parts of the design.

2. Task 1: Why Waterfall Would Create a Crisis

If this project was being developed using the Waterfall model, the new biometric requirement would create a serious issue. Waterfall works in a straight sequence, so once one phase is done, going back is difficult and messy.

First, Waterfall is too rigid. In this model, requirements are usually frozen at the beginning. Since Face ID was not part of the original plan, adding it halfway would disturb the whole flow of the project. The team might have to go back to requirements and design again, which Waterfall does not handle very well.

Second, the cost of change becomes high. The app was originally designed around login, geo-fencing, and attendance logic. If biometric verification is added later, developers may need to change authentication modules, permissions, security checks, and maybe database structure too. This means extra effort, extra time, and obviously more cost.

Third, testing happens late in Waterfall. This is another weak point here. Problems related to Face ID integration, mobile compatibility, camera permissions, or performance may only be found near the end of the project. By that time, fixing them could delay the whole release.

So overall, Waterfall is not a very good choice for this kind of project because the requirement changed when the work was already in progress.

3. Task 2: Agile Pivot Using Scrum

A better approach for this project is Agile, especially the Scrum framework. Scrum is more flexible, so the team can adjust when new requirements are introduced. Instead of waiting until the very end, the team works in short sprints and improves the product step by step.

For this project, the work can be divided into two 2-week sprints.

Sprint 1 (MVP): In the first sprint, the team should focus on the minimum viable product. This includes the basic user interface, user login, and the main geo-fencing logic that can detect whether a student is near the classroom.

Sprint 2 (Update): In the second sprint, the team can add Biometric (Face ID) verification and also improve the reporting dashboard based on feedback from the first sprint. This makes more sense because the team first builds the base system and then adds the extra security layer.

This Scrum-based approach is better because it accepts change instead of treating it like a failure. That is one of the main reasons Agile is more practical for real projects.

4. Task 3: Sprint Backlog for Sprint 1

Below is a simple Sprint Backlog for Sprint 1. These are the tasks the team agrees to complete during the sprint.

| Task ID | User Story | Priority | Estimated Hours |
| --- | --- | --- | --- |
| US01 | As a student, I want to log in using my university ID so that I can access my profile. | High | 4 |
| US02 | As a teacher, I want to view a real-time list of present students so that I can track attendance. | High | 6 |
| US03 | As a system, I want to detect if a student is within 10 meters of the classroom so that attendance can be marked automatically. | High | 8 |
| US04 | As a student, I want to get a notification when my attendance is marked so that I know it was recorded. | Medium | 3 |
| US05 | As an admin, I want to manually override attendance in case of technical issues so that attendance records remain correct. | Low | 4 |

Total estimated effort for Sprint 1: 25 hours.

Conclusion

To conclude, the Waterfall model would struggle a lot in this project because it does not respond well to sudden changes. The new biometric requirement would lead to rework, higher cost, and delays.

On the other hand, Scrum makes the situation easier to handle. By dividing work into short sprints, the team can first release the main app features and then add Face ID in the next sprint. In a way, this reduces risk and also makes the project feel more manageable.